₿ Bitcoin Consensus Debugging Agent Full Architecture Breakdown, Testing Plan & Task Breakdown Language-Agnostic ¦ Evidence-First ¦ Production-Grade

01 The Core Architectural Decision: Language-Agnostic Design

The original architecture assumed C++ as the primary input language. This assumption is now removed. The agent accepts and reasons about any text artifact — source code in any language, plain text, documentation, logs, stack traces, or pseudocode.

Why This Is the Right Call Bitcoin Layer-2 systems cross multiple languages in a single investigation: Rust (LDK), Go (lnd), TypeScript (indexers), Solidity (bridges), C++ (Bitcoin Core). A consensus bug in a cross-chain bridge might appear in Solidity but trace back to a Bitcoin serialization assumption in a TypeScript relayer. Restricting the agent to one language would produce half-answers on the most complex and dangerous bug classes. Text-agnostic input means the agent can also accept ABI definitions, protocol specs, and informal descriptions — all as first-class artifacts.

## What Changes Architecturally

The boundary scanner changes from "find C++ symbols" to "find consensus-critical patterns in any text." The pattern taxonomy covers:

- Named consensus entry points — CheckBlock, EvalScript, CheckSig, etc. — matched as text strings regardless of language

- Language-agnostic risk keywords — sighash, taproot, segwit, utxo, scriptpubkey, witness, locktime, sequence, coinbase, txid — matched in any context

- Structural risk patterns — any function performing signature verification, any state mutation on a UTXO-like data structure, any serialization of transaction or block data

- Free text — if the artifact is a log or document, the scanner looks for the same keyword taxonomy in natural language context

The comment stripper becomes a language-aware pre-processor: it detects the artifact language (or absence of language) and applies the appropriate stripping strategy. For plain text, no stripping is needed. For Solidity, it strips // and /* */ comments. For Go, the same. For unknown formats, it passes through unchanged with a warning flag.

02 What Cursor Built — Honest Assessment

Cursor executed a significant amount of work. The scaffold, storage layer, schemas, and Claude integration all exist as written code. The gap between "written code" and "working system" is what the testing plan addresses.

| Component | Status | Assessment |
| --- | --- | --- |
| Next.js 14 scaffold | ✓ EXISTS | TypeScript strict, Tailwind, shadcn — likely clean |
| Zod schemas (all) | ✓ EXISTS | Defined first as instructed — foundation is solid |
| Storage layer (JSON) | ✓ EXISTS | Needs runtime testing — path resolution is fragile |
| API routes (5 routes) | ✓ EXISTS | Written but untested — FormData handling likely has issues |
| Boundary scanner | ✓ EXISTS | C++ focused — needs language-agnostic upgrade today |
| Claude client | ✓ EXISTS | Temperature 0, correct model — verify streaming setup |
| Prompt builder (5 sections) | ✓ EXISTS | Most critical file — needs thorough review |
| Hallucination checker | ✓ EXISTS | Logic written — correctness untested end-to-end |
| Output parser + retry | ✓ EXISTS | One retry on bad JSON — verify Zod alignment |
| Sidebar (Projects/Sessions) | ✓ EXISTS | localStorage state — needs persistence verification |
| Chat Thread + RunCard | ✓ EXISTS | Rendering untested with real Claude output |
| Code Viewer | ✓ EXISTS | Boundary highlights + hallucination flags — untested |
| Evidence Panel | ✓ EXISTS | Scroll-to-line sync needs end-to-end test |
| Logger (JSONL) | ✓ EXISTS | Append-to-file — verify on first real run |
| Language-agnostic scan | ✗ MISSING | Current scanner is C++-only — must upgrade |
| Multi-language comment strip | ✗ MISSING | Only C/C++ stripping implemented |
| Plain text artifact support | ✗ MISSING | No artifact type for raw text/logs/docs |

03 Testing Plan — Exact Tests to Execute

Testing Philosophy Every test has a specific expected output. If the output does not match exactly, the test fails — not "mostly works." Tests run in order. Do not skip to later tests if an earlier one fails. Browser console, terminal output, and /data/logs/app.log are all part of the test evidence. Tests cover the full path: UI input → API → Claude → response rendering → persistence.

## TEST GROUP 1 — Environment & Build

### T1.1 — Clean Build

Command: npm run build

Expected: Zero TypeScript errors. Zero ESLint errors. Build succeeds completely.

Failure mode: Any error here means the project is broken before you start. Fix all errors before continuing.

### T1.2 — Dev Server Starts

Command: npm run dev

Expected: Server starts on port 3000, no console errors on startup, http://localhost:3000 loads the home page.

Failure mode: Missing env var (ANTHROPIC_API_KEY not set), port conflict, import error in app/layout.tsx.

### T1.3 — Data Directory Init

Expected: /data/projects.json exists and contains []. /data/logs/ directory exists. No errors on first page load.

How to verify: ls -la data/ in terminal after first page load.

## TEST GROUP 2 — Project & Session Creation

### T2.1 — Create First Project

Action: Click "New Project" in Sidebar. Enter name "test-project", select language "cpp", enter goal "test the system". Submit.

Expected: Project appears in Sidebar. /data/projects.json now contains one project object with correct fields. No console errors.

Verify directly: cat data/projects.json in terminal.

### T2.2 — Create Session Under Project

Action: With project selected, click "New Session". Enter title "first investigation", goal "test boundary scanner". Submit.

Expected: Session appears in Sidebar under the project. File /data/sessions/{sessionId}.json is created with runs: []. Navigation moves to /session/{sessionId}.

Verify: ls data/sessions/ — exactly one file should exist.

### T2.3 — Sidebar Persistence After Refresh

Action: Hard refresh the page (Cmd+Shift+R / Ctrl+Shift+R).

Expected: Sidebar still shows the project and session. Previously active session is restored. No blank sidebar.

Failure mode: localStorage not reading correctly, or GET /api/projects returning stale data.

### T2.4 — Multiple Projects Isolation

Action: Create a second project "test-project-2". Create a session in it.

Expected: Each project shows only its own sessions. Switching projects in the Sidebar updates the sessions list. Sessions do not leak between projects.

## TEST GROUP 3 — Artifact Ingestion

Test Artifacts to Prepare Create these four files on your desktop before running this group: 1. test_bitcoin.cpp — a short C++ function containing CheckBlock and EvalScript 2. test_contract.sol — a minimal Solidity contract with a transfer function 3. test_log.txt — three lines of plain text describing a Bitcoin validation error 4. test_ts.ts — a TypeScript function that references sighash or locktime

### T3.1 — C++ File Upload

Action: Open the session page. Drag test_bitcoin.cpp into the upload area.

Expected: File appears in the UI with filename and type badge "cpp_source". No error. /data/artifacts/{hash}.txt is created.

Verify: cat data/artifacts/*.txt — should contain the C++ content.

### T3.2 — Solidity File Upload

Action: Upload test_contract.sol.

Expected: Same as T3.1 — file stored, type badge shows "solidity_source" or "ts_source" (acceptable if Solidity maps to a generic type for now).

Critical check: The system must NOT crash or show "unsupported file type." All text files must be accepted.

### T3.3 — Plain Text Upload

Action: Upload test_log.txt.

Expected: Accepted and stored. Type badge shows "debug_log" or "text." No error.

### T3.4 — Large File Handling

Action: Upload a file larger than 100KB (copy a real Bitcoin Core file from GitHub if available).

Expected: File is accepted. Claude receives an excerpt (not the full file if it exceeds context budget). No timeout, no crash.

What to check: Does the prompt builder truncate large files gracefully with a note to Claude that the file was truncated?

## TEST GROUP 4 — Boundary Scanner

### T4.1 — C++ Boundary Detection

Artifact: test_bitcoin.cpp containing CheckBlock and EvalScript.

Expected scanner output: Two findings minimum — CheckBlock tagged as block_validation/critical, EvalScript tagged as script_interpreter/critical. Verify by checking the run stored in /data/sessions/{id}.json — look for boundary_scan_result field.

### T4.2 — Solidity Boundary Detection (NEW — language-agnostic requirement)

Artifact: A Solidity file containing the word "sighash" in a comment or variable, plus a function that transfers funds.

Expected: The scanner finds "sighash" as a consensus-relevant keyword even though the file is not C++. This test verifies the language-agnostic upgrade is working.

If this fails: The boundary scanner is still C++-only. This is the primary code change needed today.

### T4.3 — Plain Text Boundary Detection (NEW)

Artifact: test_log.txt containing the sentence "the node rejected the block due to invalid witness commitment."

Expected: Scanner finds "witness" as a consensus-relevant keyword in plain text. Severity: high.

### T4.4 — False Positive Control

Artifact: A TypeScript file about a TODO app with no Bitcoin-related content.

Expected: Scanner returns zero findings. No false positives.

### T4.5 — Comment Stripping Before Scan

Artifact: A C++ file where CheckBlock appears only inside a comment: /* CheckBlock is called here */ and NOT in actual code.

Expected: After comment stripping, the scanner finds zero findings. The commented reference should not trigger a boundary tag.

Why this matters: Prevents prompt injection via comments AND prevents false positives from commented-out code.

## TEST GROUP 5 — Claude Integration

### T5.1 — First Real Claude Call

Action: Upload test_bitcoin.cpp. Click "Analyze Artifact."

Expected: Loading state appears. Within 10-20 seconds, a RunCard appears with: structural_summary (plain text), validation_path (array of function objects), consensus_boundaries_detected (array), confidence badge, requests_additional_artifacts (may be empty array).

Failure modes: API key not set, JSON parse failure, Zod validation failure, network timeout.

### T5.2 — Output Schema Compliance

Check: Open /data/sessions/{id}.json. Find the run. Inspect claude_response field.

Expected: claude_response matches the Zod schema exactly — all required fields present, types correct, no extra fields that cause parse warnings.

Failure mode: Claude returned valid JSON but with different field names than the schema. Fix in output-parser.ts.

### T5.3 — Verification Status Logging

Check: Open /data/logs/app.log. Find the log line for this run.

Expected: Log entry contains verification_status: "passed" if no hallucinations detected, or "hallucination_detected" with a list of flagged symbols.

If verification_status is missing from the log: The logger is not receiving this field from the hallucination checker.

### T5.4 — Hallucination Detection Test

Setup: Upload a file containing only one function named "uniqueFunctionXYZ123" with no Bitcoin content.

Expected behavior: Claude should respond with low confidence and state it cannot determine consensus implications from the provided artifact. If Claude invents Bitcoin function names not present in the file — those should appear in the logs as HALLUCINATION_CANDIDATE.

This test verifies the hallucination checker is actually running and catching fabrications.

### T5.5 — System Prompt Section Verification

How to test: Temporarily add a console.log in prompt-builder.ts that prints the assembled prompt. Run an analysis. Read the printed prompt.

Verify all five sections are present and correct:

- Section 1 (Role): Contains the phrase "Bitcoin consensus debugging specialist"

- Section 2 (Evidence constraint): Contains explicit prohibition on fabricating symbols

- Section 3 (Taxonomy): Contains the boundary scan findings as JSON

- Section 4 (Session context): Contains the artifact excerpt

- Section 5 (Output schema): Matches the claude-outputs.ts Zod schema exactly

Remove the console.log after verification.

### T5.6 — Multi-Turn Context (Session Continuity)

Action: After T5.1 succeeds, upload a second artifact in the same session without refreshing. Click Analyze.

Expected: The second run's prompt includes a summary of the first run in Section 4. Claude's second response references the context from the first run.

Verify: In the stored run JSON, the prompt field (if stored) shows prior run context.

## TEST GROUP 6 — Code Viewer & Evidence Panel

### T6.1 — Boundary Line Highlighting

Setup: After a successful analysis of test_bitcoin.cpp, open the Code Viewer.

Expected: Lines containing CheckBlock have a red left border (critical severity). Lines containing EvalScript have a red left border. Other lines have no border.

### T6.2 — Claude Citation Highlighting

Expected: Any line number cited in Claude's validation_path should have a blue background in the Code Viewer.

Failure mode: Line numbers from Claude's response are not being passed to the Code Viewer component.

### T6.3 — Hallucination Visual Flag

Setup: If T5.4 produced any hallucination candidates, open the Code Viewer.

Expected: Lines flagged as hallucination candidates show red background + warning icon + tooltip text "Not found in artifact — treat as unverified."

### T6.4 — Evidence Panel Scroll Sync

Action: Open the Evidence Panel (right side). Click on any finding (e.g., CheckBlock at line 3).

Expected: Code Viewer scrolls to line 3 and highlights it. The scroll is smooth and centers the target line.

Failure mode: Click event not propagating from Evidence Panel to Code Viewer. Check the event handler chain.

## TEST GROUP 7 — Session Resume

### T7.1 — Resume After Browser Close

Action: Complete at least two analyses in a session. Close the browser tab completely. Reopen localhost:3000.

Expected: Sidebar shows the project and session. Clicking the session loads all previous runs in correct chronological order.

### T7.2 — Resume Preserves Boundary Context

Expected: When resuming a session, the boundary scanner results from previous runs are still visible in the Evidence Panel. The Code Viewer can still highlight the previously analyzed artifact.

### T7.3 — Multiple Sessions Isolation

Action: Create two sessions in the same project. Analyze different artifacts in each.

Expected: Switching between sessions in the Sidebar shows the correct runs for each session. Run data never leaks between sessions.

04 Task Breakdown — Architecture by Priority

How to Read This Section Tasks are grouped into: BLOCKER (system does not work without this), CORE (primary value of the agent), POLISH (makes it production-grade), FUTURE (Phase 2+). Within each group, tasks are numbered in execution order. Each task has: what it is, why it matters, where in the codebase it lives, and what done means.

## BLOCKER TASKS — Do These First

### BL-01 — Language-Agnostic Boundary Scanner

What: Rewrite lib/tools/boundary-scanner.ts to operate on any text input, not just C++ source.

Why: The agent's core identity is language-agnostic. If it only works on C++, it fails for Solidity, TypeScript, logs, and plain text — which are primary use cases.

Where: lib/tools/boundary-scanner.ts + config/consensus_symbols.json

Done when: T4.1 through T4.4 all pass. The scanner finds Bitcoin-relevant keywords in any text format.

Implementation note: Remove the language check gate. Run the full keyword taxonomy against any input. Add a "keyword match in free text" category to the boundary_category enum.

### BL-02 — Multi-Language Comment Stripper

What: Upgrade lib/tools/comment-stripper.ts to detect language and apply the appropriate stripping strategy.

Why: Comment injection defense is a security requirement. The current C-only stripper fails for Solidity (same syntax, acceptable) but also for Go, TypeScript, Rust, and Python.

Where: lib/tools/comment-stripper.ts

Done when: T4.5 passes. Comments in C++, Solidity, TypeScript, Go, and Rust are stripped before text reaches Claude. Plain text passes through unchanged.

### BL-03 — Plain Text Artifact Type

What: Add "text" and "log" to the artifact_type enum in schemas/artifacts.ts. Ensure /api/analyze accepts .txt, .log, and no-extension files.

Why: T3.3 currently fails if plain text is not a recognized type.

Where: schemas/artifacts.ts, app/api/analyze/route.ts

Done when: T3.2 and T3.3 pass without errors.

### BL-04 — API Route Runtime Verification

What: Run T2.1 through T3.4 and fix every error found. Common issues: path resolution (use path.join(process.cwd(), "data", ...)), FormData parsing (verify multer or native Next.js body parsing is configured), missing error handling on file writes.

Where: app/api/projects/route.ts, app/api/sessions/route.ts, app/api/analyze/route.ts

Done when: All tests in Groups 2 and 3 pass.

## CORE TASKS — Primary Agent Value

### CO-01 — System Prompt Quality Review

What: Read the full assembled prompt (T5.5 method). Verify Section 2 (evidence constraint) is strong enough to prevent hallucinations. Verify Section 5 (output schema) exactly mirrors the claude-outputs.ts Zod schema.

Why: The system prompt is the most important file in the entire project. A weak prompt produces a weak agent regardless of how good the infrastructure is.

Where: lib/claude/prompt-builder.ts

Done when: T5.5 passes completely. Every section is verified by human review, not just by the code running.

### CO-02 — Hallucination Checker End-to-End

What: Verify the hallucination checker actually catches fabrications and logs them correctly. Run T5.4.

Why: This is the trust foundation of the agent. A hallucination that reaches the user without a warning is a fundamental failure.

Where: lib/claude/hallucination-check.ts + app/api/analyze/route.ts (where the check is invoked)

Done when: T5.3 and T5.4 both pass. Verification status is always present in logs.

### CO-03 — Output Parser Schema Alignment

What: Verify that the Zod schema in schemas/claude.ts and the JSON schema described in Section 5 of the system prompt are identical. Any mismatch causes parse failures or silent data loss.

Where: schemas/claude.ts, lib/claude/prompt-builder.ts, lib/claude/output-parser.ts

Done when: T5.2 passes. The stored claude_response in session JSON matches the schema exactly.

### CO-04 — Multi-Turn Session Context

What: Verify that the prompt builder correctly includes the last 3 run summaries in Section 4 when a session has prior runs. Verify that new runs are appended to the session file, not overwriting it.

Where: lib/claude/prompt-builder.ts, lib/storage/sessions.ts (appendRun function)

Done when: T5.6 passes. Claude references prior context in multi-turn sessions.

### CO-05 — Code Viewer ↔ Evidence Panel Sync

What: Verify that clicking a finding in the Evidence Panel scrolls the Code Viewer to the correct line. Verify that boundary lines and citation lines are highlighted correctly after a real analysis.

Where: components/evidence-panel/evidence-panel.tsx, components/code-viewer/code-viewer.tsx

Done when: T6.1 through T6.4 all pass.

## POLISH TASKS — Production Quality

### PO-01 — Error States in UI

What: Every error state needs a visible UI response: API call fails (show error card in thread), file too large (show size warning before upload), Claude returns invalid JSON after retry (show degraded response card with raw text), network timeout (show retry button).

Where: components/chat-thread/, app/session/[sessionId]/page.tsx

Done when: Deliberately trigger each error (disconnect network, upload 10MB file, etc.) and verify the UI handles it gracefully without white screen or frozen state.

### PO-02 — Loading & Streaming States

What: The "Analyze Artifact" button should show a spinner. If streaming is enabled, the RunCard should render incrementally as Claude responds. If not streaming, a clear loading indicator must be visible for the full duration.

Where: app/session/[sessionId]/page.tsx, app/api/analyze/route.ts

Done when: No analysis appears to "freeze" from the user's perspective. Progress is always visible.

### PO-03 — Consensus_symbols.json Completeness

What: Review the consensus_symbols.json file. Ensure it covers the full taxonomy: block validation functions, script interpreter functions, signature hashing functions, UTXO mutation functions, serialization functions, activation logic functions, mempool policy boundaries, AND generic keyword patterns (sighash, taproot, segwit, witness, locktime, coinbase, txid, scriptpubkey, p2sh, p2wsh, p2tr).

The generic keywords are critical for language-agnostic detection in Solidity, TypeScript, and plain text.

Where: config/consensus_symbols.json

Done when: T4.1 through T4.3 all pass with correct categorization.

### PO-04 — Artifact Content Truncation

What: Large files (>4000 tokens) must be truncated before reaching Claude with a clear note: "[File truncated at line N. Full file stored. Request additional sections explicitly.]"

This prevents context overflow and makes Claude aware it has partial information.

Where: lib/claude/prompt-builder.ts (artifact excerpt assembly)

Done when: T3.4 passes without crash and the truncation note appears in the RunCard.

## FUTURE TASKS — Phase 2+

### FU-01 — Hypothesis Tree Engine

Claude generates a ranked list of hypotheses. Each hypothesis is stored as a node with parent references. The UI renders the tree and allows marking hypotheses as confirmed/refuted. This is the most complex feature and should not be started until all BLOCKER and CORE tasks are complete.

### FU-02 — Git Diff Parser

Accept .patch and .diff files as artifact types. Parse into structured change summaries (per-file, per-hunk, lines added/removed). Feed structured diff to Claude rather than raw unified diff format.

### FU-03 — Stack Trace Correlation

Accept stack trace text. Parse frame-by-frame. Correlate symbols against the session's artifact symbol table. Flag unresolvable frames as UNVERIFIED.

### FU-04 — Fork Risk Evaluation

After hypothesis confirmation, generate a fork-risk checklist. Eight items covering validity changes, network split risk, serialization in hash, script semantics, activation guards, etc. Each item requires a Claude response with citations.

### FU-05 — Patch Proposal Generation

Gated on confirmed hypothesis + completed fork-risk evaluation. Claude proposes a minimal diff. Consensus-boundary patches are blocked from display until fork risk is assessed as non-critical.

05 Execution Order — What to Do Right Now

The One-Day Sprint to a Working MVP Follow this exact sequence. Do not parallelize. Each step confirms the foundation for the next.

| # | Task | Completion Signal | Tests |
| --- | --- | --- | --- |
| 1 | npm run build — zero errors | Build output shows no errors, no warnings | T1.1 |
| 2 | npm run dev + first page load | Page loads, /data initialized correctly | T1.2, T1.3 |
| 3 | Create project + session | JSON files created, Sidebar renders | T2.1–T2.4 |
| 4 | BL-03: Add plain text type | Any file accepted without crash | T3.2, T3.3 |
| 5 | BL-04: Fix API routes | Artifacts stored, runs created | T3.1–T3.4 |
| 6 | BL-01: Language-agnostic scanner | Keywords found in .sol and .txt files | T4.1–T4.4 |
| 7 | BL-02: Multi-lang comment strip | Commented symbols not detected | T4.5 |
| 8 | CO-01: System prompt review | All 5 sections verified by reading | T5.5 |
| 9 | First real Claude call | RunCard renders with structured data | T5.1, T5.2 |
| 10 | CO-02: Hallucination checker | Verification status in logs | T5.3, T5.4 |
| 11 | CO-03: Schema alignment | claude_response matches schema | T5.2 |
| 12 | CO-04: Multi-turn context | Session 2nd run references 1st | T5.6 |
| 13 | CO-05: Code Viewer sync | Evidence click scrolls to line | T6.1–T6.4 |
| 14 | T7.x: Session resume | All runs visible after browser close | T7.1–T7.3 |
| 15 | PO tasks: Error states + polish | Graceful errors, loading states | Manual |

06 Cursor Prompt — Language-Agnostic Upgrade

How to Use This Prompt Paste this prompt into Cursor after opening the btc-debug project. This prompt addresses ONLY the language-agnostic upgrade (BL-01, BL-02, BL-03). Run the test suite after Cursor completes before asking it to do anything else.

PROJECT CONTEXT — READ BEFORE MAKING ANY CHANGES We have a working Next.js 14 Bitcoin Consensus Debugging Agent. We need three specific upgrades to make the artifact analysis language-agnostic. Make ONLY the changes described below. Do not refactor anything else. CHANGE 1 — lib/tools/boundary-scanner.ts Remove any language detection gate that prevents scanning non-C++ files. The scanner must run on any text input, including Solidity, TypeScript, Go, Rust, plain text, and log files. Add to config/consensus_symbols.json a new section "keyword_patterns" that contains language-agnostic Bitcoin consensus keywords. These must include at minimum: sighash, taproot, segwit, witness, locktime, sequence, coinbase, txid, scriptpubkey, p2sh, p2wsh, p2tr, schnorr, ecdsa, musig, htlc, timelock, checksequenceverify, checklocktimeverify, op_return, nulldata, utxo, vout, vin, prevout. Each keyword gets boundary_category "consensus_keyword" and severity "high". The scanner's return type must not change. It must still return the same array of { symbol, line_number, line_content, boundary_category, severity } objects. For keyword matches in free text, line_number is the line of the text file where the keyword appears. CHANGE 2 — lib/tools/comment-stripper.ts The current implementation handles C/C++ only. Upgrade it to detect the artifact language based on file extension and apply the appropriate stripping strategy. Support: .cpp/.c/.h (C/C++ style), .sol (same as C++), .ts/.js/.tsx/.jsx (same as C++), .go (same as C++), .rs (same as C++ plus doc comments ///), .py (strip # line comments and """ block strings). For .txt, .log, or any unrecognized extension: return the text unchanged with no stripping. The function signature must not change. It accepts (text: string, filename: string) and returns string. CHANGE 3 — schemas/artifacts.ts + app/api/analyze/route.ts Add "text" and "log" to the artifact_type enum in schemas/artifacts.ts. In app/api/analyze/route.ts, update the file type detection logic so that .txt, .log, .md, and any unrecognized extension map to "text" rather than throwing an error. No file type should cause a 400 error — unrecognized types fall back to "text". CONSTRAINTS - Do not change any other files - Do not change any function signatures except where explicitly stated - Do not add new dependencies - TypeScript must still compile with zero errors after your changes - Do not add console.log statements VERIFICATION After making changes, run: npm run build. It must succeed with zero errors. Then describe exactly what you changed and why, file by file.

The agent's core identity is Bitcoin consensus debugging. Language-agnostic input is not a new feature. It is the removal of an artificial constraint.